INNOVATECH SOLUTIONS

Monitoring Implementation

Prometheus, Grafana and node_exporter on AWS, and a path to monitoring-driven auto scaling

| Item | Value |
| --- | --- |
| Environment | AWS eu-central-1, deployed with Terraform |
| Scope | Web tier (Auto Scaling Group) and database server |
| Stack | node_exporter 1.8.2 · Prometheus 3.15.0 · Grafana 13.2 |
| Status | Deployed and verified: all 4 scrape targets report UP |
| Date | 27 September 2026 |

1. Overview	2

2. Architecture	2

2.1 Placement	2

2.2 Data flow	2

3. Components	3

3.1 node_exporter (monitoring agent)	3

3.2 Prometheus	3

3.3 Grafana	4

4. Security and access	4

4.1 Network	4

4.2 IAM (least privilege)	4

4.3 How administrators reach Grafana	4

5. Infrastructure as code	5

6. Verification	5

7. Problems encountered and fixes	6

8. Limitations and next steps	6

9. Automating scaling from monitoring	7

9.1 Current state	7

9.2 Option A: CloudWatch target tracking (AWS-native)	7

9.3 Option B: Prometheus → Alertmanager → Lambda (monitoring-driven)	7

9.4 Option C: publish Prometheus metrics to CloudWatch	8

9.5 Comparison and recommendation	8

# 1. Overview

The Innovatech environment is monitored with a self-hosted, open-source stack. Every web and database server runs a small agent (node_exporter) that publishes system metrics. A dedicated monitoring server runs Prometheus, which collects and stores those metrics, and Grafana, which turns them into dashboards.

The whole setup is defined in Terraform and installs itself on first boot through EC2 user data. No manual configuration on the servers is required, and new web servers added by the Auto Scaling Group are monitored automatically.

| Component | Role | Runs on | Port |
| --- | --- | --- | --- |
| node_exporter | Publishes CPU, memory, disk and network metrics of the host | Every web server and the DB server | 9100 |
| Prometheus | Finds the servers, collects ("scrapes") their metrics every 60 s and stores them for 15 days | Monitoring server | 9090 |
| Grafana | Dashboards on top of the Prometheus data | Monitoring server | 3000 |

# 2. Architecture

## 2.1 Placement

All monitored servers and the monitoring server live in the internal VPC (10.0.2.0/23), which has no internet gateway. Each has its own subnet:

| Subnet | CIDR | Servers | Monitoring role |
| --- | --- | --- | --- |
| web-subnet-a / web-subnet-b | 10.0.2.0/25, 10.0.2.128/25 | Web servers (ASG, 2–4 instances) | Monitored: node_exporter |
| data-subnet | 10.0.3.0/25 | MySQL database server | Monitored: node_exporter |
| monitoring-subnet | 10.0.3.128/25 | Monitoring server (t3.small) | Prometheus + Grafana |

The monitoring server reaches the internet only outbound (to download software), through the same path as the other internal servers: Transit Gateway → DMZ VPC → NAT gateway → internet gateway.

## 2.2 Data flow

| Step | What happens |
| --- | --- |
| 1. Expose | node_exporter on each server serves its current metrics as text at http://<server>:9100/metrics. |
| 2. Discover | Prometheus asks the EC2 API which instances are running with the tags Name=innovatech-web and Name=innovatech-db. |
| 3. Scrape | Every 60 seconds Prometheus fetches /metrics from each discovered server over the private network (timeout 10 s). |
| 4. Store | Samples are stored in Prometheus's time-series database on the monitoring server's disk, kept for 15 days. |
| 5. Visualise | Grafana queries Prometheus (http://localhost:9090) with PromQL and draws the dashboards. |
| 6. View | An administrator opens Grafana through an SSM port-forwarding tunnel from their own PC (section 4.3). |

# 3. Components

## 3.1 node_exporter (monitoring agent)

node_exporter is a single binary from the Prometheus project. It is installed by the user data script of each server:

- Web servers: in the launch template (web-launch-template.tf), so every instance the Auto Scaling Group starts gets it automatically.

- Database server: in the user data of aws_instance.db (db.tf).

The script downloads the release from GitHub, copies the binary to /usr/local/bin, creates a dedicated system user without login rights (so it does not run as root) and registers a systemd service that starts at boot and restarts on failure:

NE_VERSION="1.8.2"

cd /tmp

curl -sLO https://github.com/prometheus/node_exporter/releases/download/v${NE_VERSION}/...

tar xzf node_exporter-${NE_VERSION}.linux-amd64.tar.gz

cp node_exporter-${NE_VERSION}.linux-amd64/node_exporter /usr/local/bin/

useradd --no-create-home --shell /sbin/nologin node_exporter

# + systemd unit node_exporter.service

systemctl enable --now node_exporter

Amazon Linux 2023 has no package for node_exporter, which is why the release archive is downloaded directly.

## 3.2 Prometheus

Prometheus 3.15.0 is installed on the monitoring server in the same way (download, dedicated prometheus user, systemd service). It runs with three settings:

| Flag | Value | Purpose |
| --- | --- | --- |
| --config.file | /etc/prometheus/prometheus.yml | What to monitor |
| --storage.tsdb.path | /var/lib/prometheus | Where metrics are stored |
| --storage.tsdb.retention.time | 15d | Delete data older than 15 days so the disk cannot fill up |

Configuration. The file terraform/prometheus.yml is kept as plain YAML in the repository and copied onto the server at boot. It defines three scrape jobs:

| Job | Discovery | Targets |
| --- | --- | --- |
| prometheus | Static: localhost:9090 | Prometheus monitors itself |
| web | EC2 service discovery, tag Name=innovatech-web, state running, port 9100 | All current web servers (2–4, changes with scaling) |
| db | EC2 service discovery, tag Name=innovatech-db, state running, port 9100 | The database server |

Why EC2 service discovery? Web servers are created and removed by the Auto Scaling Group and get a new private IP each time. A fixed list of IPs would go out of date after every scaling event or instance replacement. With service discovery, Prometheus asks AWS for the current list of tagged instances, so new servers are picked up and removed ones are dropped without any change to the configuration. The database uses the same method, so it keeps working even if the DB instance is rebuilt with a new IP.

A relabelling rule sets the instance label to the EC2 instance ID (for example i-011e0c5ce6d07686c) instead of the IP address, so graphs and the AWS console use the same identifier.

- job_name: web

ec2_sd_configs:

- region: eu-central-1

port: 9100

filters:

- name: tag:Name

values: ["innovatech-web"]

- name: instance-state-name

values: ["running"]

relabel_configs:

- source_labels: [__meta_ec2_instance_id]

target_label: instance

## 3.3 Grafana

Grafana is installed from Grafana's official package repository with dnf, which also creates its system user and service. It listens on port 3000.

Provisioned data source. Instead of adding the Prometheus connection by hand in the web interface, the provisioning file terraform/grafana.yml is copied to /etc/grafana/provisioning/datasources/. Grafana reads it at start-up, so the "Prometheus" data source (http://localhost:9090, set as default) exists immediately after every rebuild.

Dashboard. The community dashboard Node Exporter Full (ID 1860) is imported and shows CPU, memory, disk, network and system load per server, with a drop-down to switch between the web servers and the database.

# 4. Security and access

## 4.1 Network

- The monitoring server has no public IP and sits in a VPC without an internet gateway.

- Its security group monitoring_sg has no inbound rules at all; only outbound traffic is allowed.

- The web (web_sg) and database (data_sg) security groups allow port 9100 only from monitoring_sg. No other system, and nothing on the internet, can read the metrics.

## 4.2 IAM (least privilege)

The monitoring server has its own IAM role, separate from the role shared by the web and DB servers, so extra permissions do not spread to other machines:

| Permission | Why it is needed |
| --- | --- |
| AmazonSSMManagedInstanceCore (managed policy) | Remote access and port forwarding through AWS Systems Manager |
| ec2:DescribeInstances (inline policy) | Lets Prometheus discover the tagged web and DB servers. Read-only; this API does not support resource-level restriction, so Resource = "*" is expected |

## 4.3 How administrators reach Grafana

Because nothing can connect to the monitoring server from outside, Grafana and Prometheus are opened through an SSM port-forwarding tunnel. The SSM agent on the server connects out to AWS; the administrator's PC connects to AWS with their IAM credentials; AWS joins the two. Access is therefore controlled by IAM, and no port is ever exposed.

aws ssm start-session --target <monitoring-instance-id> \

--document-name AWS-StartPortForwardingSession \

--parameters "portNumber=3000,localPortNumber=3000" \

--profile innovatech --region eu-central-1

While the command runs, http://localhost:3000 on the administrator's PC is Grafana (use port 9090 for Prometheus). The AWS Session Manager plugin must be installed locally. localhost is only reachable from the administrator's own machine, and the tunnel closes when the command is stopped.

# 5. Infrastructure as code

| File | Monitoring-related content |
| --- | --- |
| monitoring.tf | IAM role, policy and instance profile; aws_instance.monitoring with the user data that installs Prometheus and Grafana |
| prometheus.yml | Prometheus scrape configuration (plain YAML, loaded with file()) |
| grafana.yml | Grafana data-source provisioning file |
| web-launch-template.tf | node_exporter install for web servers |
| db.tf | node_exporter install for the database server |
| web-sg.tf, data-sg.tf | Port 9100 ingress from monitoring_sg |
| monitoring-sg.tf | Security group of the monitoring server (outbound only) |
| internal-vpc.tf | monitoring subnet 10.0.3.128/25 |

Configuration changes. EC2 user data runs only on the first boot. The monitoring instance therefore sets user_data_replace_on_change = true: when its script, prometheus.yml or grafana.yml changes, terraform apply replaces the instance and the new one installs itself with the new configuration. The database instance does not have this setting, to avoid losing data by accident; it must be replaced deliberately with terraform apply -replace=aws_instance.db. For web servers, a new launch template version applies to newly launched instances; running ones are updated with an ASG instance refresh.

Reliable downloads at boot. The Prometheus download uses curl -sSfL --retry 10 --retry-delay 10 --retry-all-errors, so a short network problem during boot does not break the install, and any failure is written to /var/log/cloud-init-output.log.

# 6. Verification

After deployment the following checks were run:

| Check | Command / location | Result |
| --- | --- | --- |
| Agent on each server | curl -s localhost:9100/metrics ¦ head (via SSM) | Metrics returned on web and DB servers |
| Prometheus service | systemctl is-active prometheus | active |
| Scrape targets | Prometheus → Status → Target health | prometheus, 2 × web, 1 × db: all UP |
| Grafana service | curl -s localhost:3000/api/health | database: ok, version 13.2.2 |
| Data source | Grafana → Connections → Data sources | Prometheus present (provisioned) |
| Dashboard | Node Exporter Full (1860) | Graphs for all three hosts |

If a target is DOWN, the error shown next to it in Target health usually names the cause (for example a timeout means a security group or routing problem; "connection refused" means node_exporter is not running). On the server itself, systemctl status <service> and /var/log/cloud-init-output.log show whether the installation succeeded.

# 7. Problems encountered and fixes

| Problem | Cause | Fix |
| --- | --- | --- |
| ASG never became healthy after a full rebuild (Terraform timed out after 10 min) | The EventBridge rule referenced the ASG's name attribute, so Terraform created it only after the ASG was finished. The ASG waited for healthy instances, which need the lifecycle-hook Lambda, which needs the rule: a dependency loop. Instances were abandoned after the 120 s heartbeat timeout. | Rule uses the literal name innovatech-web-asg; the ASG has depends_on on the event target and Lambda permission, so the whole trigger chain exists before the first instance launches. |
| Prometheus not running after first deploy | The download from GitHub failed during boot; curl -s hid the error, so no binary was installed. | Added -S, -f and retries to curl. |
| Prometheus still not running after the fix | An editing mistake removed the tar line, so the archive was never unpacked. | Restored the line. Found by reading journalctl and the cloud-init log through SSM. |
| Config file had no effect | Terraform only reads .tf files; a Terraform locals block saved as .yaml was ignored, and its YAML indentation was invalid. | Kept the config as plain YAML and loaded it with file(). Switching the DB job to tag discovery removed the need for templating. |
| Port forwarding failed on the admin PC | The AWS Session Manager plugin was not installed. | Installed the plugin and restarted the terminal. |

# 8. Limitations and next steps

- No alerting yet. Alertmanager was descoped for this phase. Problems are visible on the dashboards but nobody is notified. The alert rules planned in the design document (service down, high CPU, disk above 85 %) are the natural next step.

- Dashboards are not provisioned. The imported dashboard and the changed admin password live only on the monitoring server and are lost when it is replaced. Dashboard JSON can be provisioned the same way as the data source.

- No database-level metrics. node_exporter shows the DB host's health, not MySQL itself. mysqld_exporter would add connection counts and query latency.

- Load balancer metrics (request count, 5xx errors, latency) are in CloudWatch, not Prometheus. Grafana can show them by adding CloudWatch as a second data source.

- Single monitoring server. If it fails, monitoring stops (the application is not affected). Acceptable at this scale; a managed service such as Amazon Managed Service for Prometheus would remove this.

- Retention is 15 days on local disk; longer history would need a larger volume or remote storage.

# 9. Automating scaling from monitoring

## 9.1 Current state

The web tier runs in an Auto Scaling Group with min 2, max 4, desired 2 instances. Scaling is currently manual: the group replaces unhealthy instances, but it does not add or remove capacity by itself because no scaling policy is attached. The monitoring stack already shows the signal that should drive scaling (web-tier CPU), and it already follows scaling automatically: new instances are discovered by Prometheus and registered with the load balancer by the lifecycle-hook Lambda.

The goal is a closed loop: metric → decision → change in desired capacity. There are three ways to build it.

## 9.2 Option A: CloudWatch target tracking (AWS-native)

AWS already collects EC2 CPU in CloudWatch. A target-tracking policy tells the ASG to keep the average CPU of the group near a target value; AWS creates the CloudWatch alarms and adds or removes instances itself.

resource "aws_autoscaling_policy" "web_cpu_target" {

name                      = "innovatech-web-cpu-target"

autoscaling_group_name    = aws_autoscaling_group.web_asg.name

policy_type               = "TargetTrackingScaling"

estimated_instance_warmup = 180

target_tracking_configuration {

predefined_metric_specification {

predefined_metric_type = "ASGAverageCPUUtilization"

}

target_value = 60

}

}

- Pros: one Terraform resource, no extra moving parts, handles both scale-out and scale-in, and keeps working even if the monitoring server is down.

- Cons: the decision is made on CloudWatch data, not on Prometheus data. Grafana shows the same trend, but the two are separate systems.

- Warm-up: estimated_instance_warmup should cover boot time plus the lifecycle hook and target registration, so new instances are not counted before they serve traffic.

## 9.3 Option B: Prometheus → Alertmanager → Lambda (monitoring-driven)

Here the monitoring stack itself makes the decision. This builds on the planned Alertmanager and on the Lambda pattern the project already uses for target registration.

| Step | Component | What it does |
| --- | --- | --- |
| 1 | Prometheus alert rule | Evaluates web-tier CPU continuously and fires WebHighCPU (> 80 % for 5 min) or WebLowCPU (< 30 % for 15 min) |
| 2 | Alertmanager | Groups and de-duplicates the alert and sends it to an Amazon SNS topic (built-in sns_configs receiver, authenticated with the instance role; no public endpoint needed) |
| 3 | SNS → Lambda | The topic triggers a Lambda function |
| 4 | Lambda | Calls autoscaling:ExecutePolicy on a scale-out or scale-in step policy, which respects the ASG's min/max and cooldown |
| 5 | ASG | Launches or terminates an instance; the existing lifecycle hook and Lambda register it with the ALB; Prometheus discovers it |

Example alert rules (loaded by Prometheus through a rule_files entry):

groups:

- name: web-scaling

rules:

- alert: WebHighCPU

expr: 100 - avg(rate(node_cpu_seconds_total{job="web",mode="idle"}[5m])) * 100 > 80

for: 5m

labels:

action: scale_out

- alert: WebLowCPU

expr: 100 - avg(rate(node_cpu_seconds_total{job="web",mode="idle"}[5m])) * 100 < 30

for: 15m

labels:

action: scale_in

Alertmanager receiver:

receivers:

- name: asg-scaling

sns_configs:

- topic_arn: arn:aws:sns:eu-central-1:<account-id>:innovatech-scaling

sigv4:

region: eu-central-1

Additional permissions: the monitoring role needs sns:Publish on that topic; the Lambda role needs autoscaling:ExecutePolicy on the web ASG.

- Pros: scaling uses exactly the metrics the team sees in Grafana, and can use any PromQL expression, not only CPU (for example request rate or response time from an application exporter). The same alerts can notify people.

- Cons: more components (Alertmanager, SNS, Lambda, two step policies). If the monitoring server fails, automatic scaling stops, so the ASG's minimum size must be able to carry normal load.

- Guardrails: the longer for: on scale-in and the ASG cooldown prevent flapping (adding and removing instances in quick succession). The Lambda must be idempotent, because Alertmanager repeats notifications while an alert is active.

## 9.4 Option C: publish Prometheus metrics to CloudWatch

Selected Prometheus metrics are sent to CloudWatch as custom metrics (for example with the CloudWatch agent's Prometheus support), and a normal CloudWatch alarm with a step-scaling policy acts on them. AWS stays in charge of scaling, at the cost of an extra metric pipeline and custom-metric fees. Mainly useful for application metrics CloudWatch cannot see by itself.

## 9.5 Comparison and recommendation

|  | A: Target tracking | B: Prometheus-driven | C: Metrics to CloudWatch |
| --- | --- | --- | --- |
| Effort | Low (1 resource) | High (Alertmanager, SNS, Lambda, policies) | Medium |
| Signal | EC2 CPU (CloudWatch) | Any PromQL expression | Selected Prometheus metrics |
| Depends on monitoring server | No | Yes | Yes |
| Extra cost | None | Minimal (Lambda, SNS) | Custom metrics |
| Also gives alerting | No | Yes | Via CloudWatch alarms |

Recommendation: implement Option A now. It meets the CPU-based scaling requirement with one resource and no new failure points, while Grafana continues to show the scaling events. Move to Option B once Alertmanager is added and scaling should react to application signals such as request rate; the same pipeline then also delivers the alerts from the design document.